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Keck Engineering Time Proposal
	Title:
	Super UFS

	Date of Observation:
	Aug 31, Oct 19

	Lead:
	S. Panteleev

	Other persons involved:
	R. Cohen

	Telescope(s)
	K2

	Instrument(s)
	PCS

	Sky time Requested
	2h

	Date(s) to avoid
	

	Required conditions
	


	Purpose (Please describe succinctly the main purpose of the proposal: development project, general telescope engineering, instrument commissioning, problem trouble shooting, data quality, etc.):
This time is required for Super UFS development on K2.
The tests previously scheduled in Jun 07 were not done due to the weather.


	Description (Please describe your night-time engineering plan; provide justification for the time request, and include figures, ECR description and other attachments if necessary): 

SuperUFS procedure will be tested with the goal to replace the current UFS procedure. We will probably need 2 or 3 test to study operational issues for SuperUFS. Currently this development is scheduled for K2 only.


	Plan for data reduction, analysis, and reporting: 
The data will be reduced on the following test week.


	Other resources needed: 



	Status and progress reports from previous use of engineering time: 
The tests previously scheduled for Mar and Apr were not done due to PCSP troubleshooting.
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